|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk | Risk Statement | Response Strategy | Objectives | Likelihood | Impact | Risk Level |
| Time Management | Working on any project can be difficult to efficiently use your time | Keeping everything up to date on | Focussing on the MVC and letting any extra functionality be left till later | Medium | High | 8 |
| Poor internet | Without the internet a developer cant push to the repo and add import updates, the live server cant be updated either, there would be no website | Having an emergency router or some kind of cloud hosing for projects to stay up | To reduce time spent not working and thus slowing down development | Low | High | 7 |
| SpringBoot missing functionality | The developer has some knowledge of spring boot. Thus errors may occur | Reference back to recordings and notes until its fluent | Reduces simple errors and overall more functional code | Medium | High | 8 |
| Lack of system power or performance | The developer is having taking longer than usual or runs into delays because of the workload | Upgrade or use alternate hardware, an improved SSD and a better CPU for starters | To improve productivity and less time spent waiting on initializing | Low | Low | 1 |